Final Project Status Report

Milestones

|  |  |  |  |
| --- | --- | --- | --- |
| # | Deadline target | Completed | Goal Description |
| 1 | 11/20/22 | 11/25/22 | Review Product and determine feature set |
| 2 | 11/27/22 | In Progress | Use example data set provided and work through Tutorials |
| 3 | 12/3/22 | - | Create examples for presentation and paper |
| 4 | 12/7/22 | - | Complete paper |

Milestone 1 - Complete

* I have completed the product review and read about the feature set which redshift includes. I have also watched several videos walking through examples of its capabilities.
* I will use the free cluster and examples to complete the demo tutorial

Milestone 2 – In progress

* I am slightly behind working through the example tutorials. I have only completed about 60% of the introduction.
* Due to other final projects, I have not been able to devote the time I originally had planned to this that is why I am slightly behind
* I’ve reviewed some of the ML datasets and I am confident I can get a good example setup for a demo
* I need to find some data lake examples

Milestone 3 – Not yet started

* I will create demos and screenshots from the tutorial.
  + This section might be skipped in the presentation based on Mikes presentation
  + I want to highlight the use of a data lake
* I will create demos and screenshots from the ML tutorial

Milestone 4 – Not yet started

* I will create an in-depth review of the feature set
* I will create an in-depth review of the ML capabilities
  + I will talk about why this is useful and any short comings